|  |  |
| --- | --- |
| **­** | **MINISTRY OF EDUCATION AND TRAINING** |

**FPT UNIVERSITY**

|  |  |
| --- | --- |
| **Report 2** | |
| **Parking Guidance System Solution** | |
| **Group 1** | |
| **Group members** | Trần Nguyễn Minh Trung – Team Leader – SE61496  Bùi Phú Hiệp – Team Member – SE61438  Nguyễn Đỗ Phương Huy – Team Member – SE61358 |
| **Supervisor** | Nguyễn Đức Lợi |
| **Ext. Supervisor** | N/A |
| **Capstone Project Code** | PGSS |

- Ho Chi Minh City, Jan, 2017

*This page is intentionally left blank*

# Table of Contents

[Table of Contents 1](#_Toc472244044)

[List of Tables 2](#_Toc472244045)

[List of Figures 2](#_Toc472244046)

[Definitions, Acronyms and Abbreviations 2](#_Toc472244047)

[B. Software-Hardware Project Management Plan 3](#_Toc472244048)

[1. Problem Definition 3](#_Toc472244049)

[1.1. Name of this Capstone Project 3](#_Toc472244050)

[1.2. Problem Abstract 3](#_Toc472244051)

[1.3. Project Overview 3](#_Toc472244052)

[1.3.1. Current Situation 3](#_Toc472244053)

[1.3.2. The Proposed System 3](#_Toc472244054)

[1.3.3. Boundaries of the System 3](#_Toc472244055)

[1.3.4. Futures Plans 3](#_Toc472244056)

[1.3.5. Development Environment 3](#_Toc472244057)

[1.3.5.1. Hardware requirements 3](#_Toc472244058)

[1.3.5.2. Software requirements 3](#_Toc472244059)

[2. Project organization 3](#_Toc472244060)

[2.1. Software Process Model 3](#_Toc472244061)

[2.2. Roles and responsibilities 3](#_Toc472244062)

[2.3. Tools and Techniques 3](#_Toc472244063)

[3. Project Management Plan 3](#_Toc472244064)

[3.1. Software development life cycle 3](#_Toc472244065)

[3.2. Phase Detail 3](#_Toc472244066)

[3.3. All Meeting Minutes 3](#_Toc472244067)

[4. Coding Convention 3](#_Toc472244068)

# List of Tables

[Table 1: Definitions, Acronyms and Abbreviations 2](#_Toc472244069)

# List of Figures

[Figure 1: Indoor parking area 4](#_Toc471597904)

[Figure 4: Outdoor parking area 5](#_Toc471597905)

[Figure 2: Parking area with PGS 6](#_Toc471597906)

[Figure 3: Zone Control Unit 7](#_Toc471597907)

# Definitions, Acronyms and Abbreviations

|  |  |
| --- | --- |
| **Name** | **Definition** |
| PGS | Parking Guidance System |
| Parking area | An area set aside for parking vehicles, aircraft, etc. |
| Parking lot | A place inside parking area that provide space for one vehicle |
| IoT | Internet of Things |

Table : Definitions, Acronyms and Abbreviations

# B. Software-Hardware Project Management Plan

## Problem Definition

### Name of this Capstone Project

### Problem Abstract

### Project Overview

#### Current Situation

#### The Proposed System

#### Boundaries of the System

#### Futures Plans

#### Development Environment

##### Hardware requirements

##### Software requirements

## Project organization

### Software Process Model

### Roles and responsibilities

### Tools and Techniques

## Project Management Plan

### Software development life cycle

### Phase Detail

### All Meeting Minutes

## Coding Convention