|  |  |
| --- | --- |
| **­** | **MINISTRY OF EDUCATION AND TRAINING** |

**FPT UNIVERSITY**

|  |  |
| --- | --- |
| **Report 2** | |
| **Parking Guidance System Solution** | |
| **Group 1** | |
| **Group members** | Trần Nguyễn Minh Trung – Team Leader – SE61496  Bùi Phú Hiệp – Team Member – SE61438  Nguyễn Đỗ Phương Huy – Team Member – SE61358 |
| **Supervisor** | Nguyễn Đức Lợi |
| **Ext. Supervisor** | N/A |
| **Capstone Project Code** | PGSS |

- Ho Chi Minh City, Jan, 2017

*This page is intentionally left blank*

# Table of Contents

[Table of Contents 1](#_Toc472338909)

[List of Tables 3](#_Toc472338910)

[List of Figures 3](#_Toc472338911)

[Definitions, Acronyms and Abbreviations 3](#_Toc472338912)

[B. Software-Hardware Project Management Plan 4](#_Toc472338913)

[1. Problem Definition 4](#_Toc472338914)

[1.1. Name of this Capstone Project 4](#_Toc472338915)

[1.2. Problem Abstract 4](#_Toc472338916)

[1.3. Project Overview 4](#_Toc472338917)

[1.3.1. Current Situation 4](#_Toc472338918)

[1.3.2. The Proposed System 5](#_Toc472338919)

[1.3.2.1. Detectors 5](#_Toc472338920)

[1.3.2.2. Indicator LED 5](#_Toc472338921)

[1.3.2.3. Information LED Displays 5](#_Toc472338922)

[1.3.2.4. Reservation Barrier 5](#_Toc472338923)

[1.3.2.5. Central Control Unit 5](#_Toc472338924)

[1.3.2.6. Web API Server 5](#_Toc472338925)

[1.3.2.7. Mobile Application 5](#_Toc472338926)

[1.3.3. Boundaries of the System 5](#_Toc472338927)

[1.3.4. Futures Plans 5](#_Toc472338928)

[1.3.5. Development Environment 5](#_Toc472338929)

[1.3.5.1. Hardware requirements 5](#_Toc472338930)

[1.3.5.2. Software requirements 5](#_Toc472338931)

[2. Project organization 5](#_Toc472338932)

[2.1. Software Process Model 5](#_Toc472338933)

[2.2. Roles and responsibilities 6](#_Toc472338934)

[2.3. Tools and Techniques 7](#_Toc472338935)

[3. Project Management Plan 8](#_Toc472338936)

[3.1. System development life cycle 8](#_Toc472338937)

[3.2. Plan Detail 10](#_Toc472338938)

[3.3. All Meeting Minutes 13](#_Toc472338939)

[4. Coding Convention 13](#_Toc472338940)

# List of Tables

[Table 1: Definitions, Acronyms and Abbreviations 3](#_Toc472338902)

[Table 2: Roles and Responsibilities Details 7](#_Toc472338903)

[Table 3: Tools 7](#_Toc472338904)

[Table 4: Techniques 8](#_Toc472338905)

[Table 5: System Development Life Cycle 9](#_Toc472338906)

[Table 6: System Development Detail Plan 12](#_Toc472338907)

# List of Figures

[Figure 1: Iterative and Incremental development 6](#_Toc472338908)

# Definitions, Acronyms and Abbreviations

|  |  |
| --- | --- |
| **Name** | **Definition** |
| PGS | Parking Guidance System |
| Parking area | An area set aside for parking vehicles, aircraft, etc. |
| Parking lot | A place inside parking area that provide space for one vehicle |
| IoT | Internet of Things |

Table 1: Definitions, Acronyms and Abbreviations

# B. Software-Hardware Project Management Plan

## Problem Definition

### Name of this Capstone Project

* Official name: Parking Guidance System Solution
* Vietnamese name: Giải pháp hệ thống chỉ dẫn đỗ xe
* Abbreviation: PGSS

### Problem Abstract

As the economy of Vietnam growth, the number of personal cars also increasing, and that create a high proportion of traffic generated by drivers seeking vacant sparking lots. The current common Parking Guidance Systems in Vietnam are only suitable for a small number of indoor parking areas, and can’t be implemented for outdoor parking areas, because of the need of complicated planning and wiring. Moreover, all of the current PGS parking areas are working separately in their own local area network so there is no way for drivers to know the current available parking lots except by coming to the entrance.

We provide a system which ease the complicated in set up a PGS for parking areas. Furthermore, we make the system in a way that each PGS parking area can connect to each other so we can provide more information to drivers to help them find a suitable parking areas more quickly and easily.

### Project Overview

#### Current Situation

Below are the problems encountered in this project:

* **Parking Operate Knowledge:** We are not experts in parking operating. All functions and features are developed in order to serve the needs which we had identified during 4 months of research.
* **Hardware Knowledge:** We are inexperienced with hardware. All the hardware components chosen to be used in this project is based on our familiar with them, or based on the shortest time we need to learn how to use them. So they are only the most appropriate, not the best choice for the project.
* **Single point of failure:** The communication of the PGS system and server is highly depended on the Central Control Unit in each parking area. So if the Central Control Unit crash, the PGS can no longer commute with server.
* **Server crash:** All the needed data for the app is stored in the server. So if server crash, all the devices cannot get parking area information.
* **Security:** Currently, there is few possible problems encountered with RF, as RF is vulnerable to replay attack.

#### The Proposed System

Based on the result of our research, we propose the following solution: A Parking Guidance System based on Internet of Things that utilize the RF wireless technology to communicate between components. The system consists of Detectors, Indicator LED, Information LED Displays, Reservation Barrier, Central Control Unit, Web API Server and a Mobile Application.

After the Detector detect a car in the parking lot, it will send a signal to the Central Control Unit (CCU). The CCU will command the Indicator LED above that parking lot change to occupied color, update all related Information LED Displays, send a message to Web API Server to update information of parking lot on the server and Mobile Application.

In case of users want to reserve a parking lot in the parking area, they can use the Mobile Application to make a reservation. The Web API Server will update the database based on the reservation and the Reservation Barrier will lock the reserved parking lot.

##### Detectors

##### Indicator LED

##### Information LED Displays

##### Reservation Barrier

##### Central Control Unit

##### Web API Server

##### Mobile Application

#### Boundaries of the System

#### Futures Plans

#### Development Environment

##### Hardware requirements

##### Software requirements

## Project organization

### Software Process Model

This project is developed under Iterative and incremental development model. We apply customized Iterative and incremental development model to capable with current situation in our team. We choose this model because of the following reasons:

* We are still inexperienced and by develop the system through iterations (repeated cycles) and incrementally (in small portions of time), we can learn from our mistakes and apply that knowledge on the next iteration.
* We are researching and developing the system at the same time, so using this model allow us more flexibility to adapt to changes.
* Working with embedded system hides a lot of problems that are unknown in the planning phase until it is too late. With Iterative and incremental development model, we test the system in small portion at a time, therefore reduce risk and build a feature rich and robust system.



Figure 1: Iterative and Incremental development

### Roles and responsibilities

|  |  |  |  |
| --- | --- | --- | --- |
| **No** | **Full name** | **Team Role** | **Responsibilities** |
| 1 | Nguyễn Đức Lợi | Supervisor, Project Manager | * Specify user requirement * Advisor for ideas and solutions * Control the development process * Give out techniques and business analysis support |
| 2 | Trần Nguyễn Minh Trung | Team Leader, BA, Developer, Tester | * Managing process * Managing budget * Dividing tasks for team member * Create test plan * Clarifying requirements * Prepare document * Coding * Testing |
| 3 | Bùi Phú Hiệp | Team Member, Developer, Tester | * Create test plan * Clarifying requirements * Prepare document * Coding * Testing |
| 4 | Nguyễn Đỗ Phương Huy | Team Member, Developer, Tester | * Create test plan * Clarifying requirements * Prepare document * Coding * Testing |

Table 2: Roles and Responsibilities Details

### Tools and Techniques

|  |  |
| --- | --- |
| **Tools** | |
| Operating System | Windows 7 Ultimate |
| Raspbian Jessie |
| Developing tool | Android Studio |
| Visual Studio 2015 Community |
| IDLE 3 |
| Arduino IDE 1.6.12 |
| Managing Database | SQL Server 2014 Management Studio |
| Source Control | Git 2.8.1 (Server https://github.com) |
| SourceTree 1.9.10 |
| Communication tool | Gmail |
| Slack |
| Trello |
| Models and Diagrams tool | https://www.draw.io/ |

Table 3: Tools

|  |  |
| --- | --- |
| **Techniques** | |
| Embedded System | C/C++ |
| Arduino |
| Python 3 |
| Mobile System | Android SDK |
| Retrofit 2 |
| Google Map |
| Web Server System | Azure Cloud |
|  | ASP.NET |
|  |  |
|  |  |
|  |  |
|  |  |
|  |  |

Table 4: Techniques

## Project Management Plan

### System development life cycle

Incremental development slices the system functionality into increments (portions). In each increment, a slice of functionality is delivered through cross-discipline work, from the requirements to the deployment. The Unified Process groups increments/iterations into phases:

|  |  |  |  |
| --- | --- | --- | --- |
| **Phase** | **Description** | **Deliverables** | **Risks** |
| Inception | In this phase, we will identify project scope, requirements (functional and non-functional) and risks at a high level but in enough detail that work can be estimated | * Introduction of proposed system * Software and Hardware requirement specification * Project Task Plan and Risk | * The lack of knowledge may lead to misunderstand of the requirement * The inexperienced of team may lead to deficient in Task Plan and Risk |
| Elaboration | Delivers a working architecture that mitigates the top risks and fulfills the non-functional requirements | * Software and Hardware design document | * System architecture or design issues may arise because not all requirements are gathered |
| Construction | Incrementally fills-in the architecture with production-ready code produced from analysis, design, implementation, and testing of the functional requirements | * Completed and fully tested system * Implementation and Test document | * The lack of knowledge of team member about hardware * The inexperienced of team may lead to missing test cases * There may be hidden High to Critical bugs in the system |
| Transition | Delivers the system into the production operating environment | * User manual document * Installation guide document * The final and full version document of the system | * The documents may not fully describe the system |

Table 5: System Development Life Cycle

Each of the phases may be divided into 1 or more iterations, which are usually time-boxed rather than feature-boxed.

### Plan Detail

| **Iteration** | **Scope** | **Evaluation** | **Activities** | **Estimated Duration** | **Assign Responsibilities** |
| --- | --- | --- | --- | --- | --- |
| Initial Iteration | Initial team workplace and identify project scope | A working team environment | * Set up Git Repository with Gitflow * Set up Slack * Set up Trello | 5 days | TrungTNM, HiepBP, HuyNĐP |
| Iteration 1 | Identify boundaries of the system, planning software and hardware. Create a proof-of-concept prototype. | Report 1, Report 2 and a proof-of-concept prototype | * Introduction document * Software and Hardware Project Management Plan document * Proof-of-concept prototype | 15 days | TrungTNM, HiepBP, HuyNĐP |
| Iteration 2 | Produce an architectural prototype | Report 3, Report 4 and an architectural prototype | * Software and Hardware Requirement Specification document * Software and Hardware Design Description document * Architectural prototype | 15 days | TrungTNM, HiepBP, HuyNĐP |
| Iteration 3 | Build the product (up to beta release) | Report 5 and a working product (beta release) | * System Implementation and Test document * PCB * Mobile Application * Web API Server | 15 days | TrungTNM, HiepBP, HuyNĐP |
| Iteration 4 | Finish the product (full product release) | Report 6 and the completed product | * Software and Hardware User’s Manual document * Product demonstration model | 15 days | TrungTNM, HiepBP, HuyNĐP |
| Final Iteration | Prepare for Demo Day | Final Documentation, Presentation Slide | * Final Document * Mini Document * CD contains all source code * Presentation Slide | 5 days | TrungTNM, HiepBP, HuyNĐP |

Table 6: System Development Detail Plan

### All Meeting Minutes

All meeting minutes are saved at:

https://github.com/Hinaka/-FPT-CAPSTONE-PGSS/tree/master/Common

## Coding Convention